# 📋 ResidenceCare - PROJECT CONTEXT (COMPLETE)

Project Name: ResidenceCare (Quản Lý Ký Túc Xá)

      Status: 65% Complete

      Last Updated: May 31, 2026

      Tech Stack: React + TypeScript + tRPC + Drizzle + MySQL

      Project Location: /home/ubuntu/residence-care

## 🎯 PROJECT OVERVIEW

ResidenceCare là hệ thống quản lý ký túc xá toàn diện cho sinh viên, bao gồm:

### Modules Chính:

- Dashboard - Tổng quan thông tin (✅ 100%)

- Members - Quản lý học viên lưu trú (⏳ 90%)

- Rooms - Quản lý phòng ở (⏳ 85%)

- Duties - Quản lý công tác (⏳ 60%)

- Financial - Quản lý tài chính (⏳ 25%) ← ĐANG LÀM

- Schedule - Lịch học & hoạt động (⏳ 0%)

- Activities - Hoạt động ngoại khóa (⏳ 0%)

- Reports - Báo cáo & thống kê (⏳ 0%)

## 📊 CURRENT STATUS

### Overall Progress: 65% (65/200 tasks)

| Module | Status | Progress | Days |
| --- | --- | --- | --- |
| Dashboard | ✅ 100% | 7/7 | 2 |
| Members | ⏳ 90% | 8/10 | 3 |
| Rooms | ⏳ 85% | 9/11 | 3 |
| Duties | ⏳ 60% | 30/50 | 8 |
| Financial | ⏳ 25% | 15/60 | 4/15 |
| Schedule | ⏳ 0% | 0/20 | - |
| Activities | ⏳ 0% | 0/25 | - |
| UI Design | ⏳ 0% | 0/15 | - |

### Financial Module - Phase 1 Status: ✅ DONE

- ✅ Database Schema (16 tables)

- ✅ Drizzle Types

- ✅ Backend Functions (35+)

- ✅ API Routers (30+)

- ✅ Router Integration

- ✅ Menu & Routing

- ✅ UI Page Design

## 🏗️ PROJECT STRUCTURE

residence-care/

├── server/

│   ├── _core/

│   │   ├── trpc.ts (tRPC setup)

│   │   ├── rbac.ts (RBAC - simplified)

│   │   ├── context.ts (Request context)

│   │   ├── cookies.ts (Session)

│   │   ├── sdk.ts (Auth SDK)

│   │   └── systemRouter.ts (System)

│   ├── routers/

│   │   ├── auth-local.ts (Authentication)

│   │   ├── dashboard.ts (Dashboard)

│   │   ├── residents.ts (Members)

│   │   ├── rooms.ts (Rooms)

│   │   ├── fees.ts (Fees)

│   │   ├── tasks.ts (Tasks)

│   │   ├── attendance.ts (Attendance)

│   │   ├── schools.ts (Schools)

│   │   ├── notifications.ts (Notifications)

│   │   ├── financial.ts ✅ NEW (Financial)

│   │   └── routers.ts (Main router)

│   ├── db/

│   │   ├── user.ts (5 functions)

│   │   ├── residents.ts (8 functions)

│   │   ├── rooms.ts (5 functions)

│   │   ├── schools.ts (5 functions)

│   │   ├── tasks.ts (6 functions)

│   │   ├── attendance.ts (5 functions)

│   │   ├── dashboard.ts (1 function)

│   │   ├── fees.ts (8 functions)

│   │   ├── duty.ts (35 functions)

│   │   ├── financial.ts ✅ NEW (34 functions)

│   │   └── index.ts (Export all)

│   ├── db.ts (Export from db/index.ts)

│   ├── db-financial.ts ✅ NEW (35+ functions)

│   └── routers.ts (Main router)

├── client/

│   ├── src/

│   │   ├── pages/

│   │   │   ├── Home.tsx

│   │   │   ├── Login.tsx

│   │   │   ├── Dashboard.tsx

│   │   │   ├── Residents.tsx (Members)

│   │   │   ├── Rooms.tsx

│   │   │   ├── Tasks.tsx (Duties)

│   │   │   ├── Attendance.tsx

│   │   │   ├── Schedules.tsx

│   │   │   ├── Fees.tsx

│   │   │   ├── Financial.tsx ✅ NEW

│   │   │   ├── Reports.tsx

│   │   │   ├── NotificationPreferences.tsx

│   │   │   ├── ComponentShowcase.tsx

│   │   │   └── NotFound.tsx

│   │   ├── components/

│   │   │   ├── ResidenceCareLayout.tsx ✅ UPDATED

│   │   │   ├── DashboardLayout.tsx

│   │   │   ├── ErrorBoundary.tsx

│   │   │   ├── AIChatBox.tsx

│   │   │   ├── Map.tsx

│   │   │   ├── ManusDialog.tsx

│   │   │   └── ui/ (shadcn components)

│   │   ├── _core/

│   │   │   ├── hooks/

│   │   │   │   ├── useAuth.ts

│   │   │   │   └── useTheme.ts

│   │   │   └── index.ts

│   │   ├── contexts/

│   │   │   └── ThemeContext.tsx

│   │   ├── lib/

│   │   │   ├── trpc.ts (tRPC client)

│   │   │   └── utils.ts

│   │   ├── App.tsx ✅ UPDATED

│   │   ├── main.tsx

│   │   ├── index.css

│   │   └── const.ts

│   └── index.html

├── drizzle/

│   ├── schema.ts ✅ UPDATED (42 tables)

│   ├── 0000_initial.sql

│   ├── 0001_add_auth_tables.sql

│   ├── 0002_add_core_tables.sql

│   ├── 0003_add_duty_tables.sql

│   ├── 0004_add_financial_tables.sql ✅ NEW

│   └── meta/

│       └── _journal.json

├── shared/

│   └── const.ts

├── package.json

├── tsconfig.json

├── vite.config.ts

└── .env.example

## 🗄️ DATABASE SCHEMA (42 TABLES)

### User & Auth (3 tables)

- users - User accounts

- sessions - Session management

- notifications - Notifications

### Residents & Groups (4 tables)

- residents - Student information

- residentAcademicInfo - Academic info

- groups - Student groups

- parents - Parent information

### Rooms (4 tables)

- rooms - Room information

- roomAssignments - Room assignments

- roomAssignmentHistory - History

- roomLeaders - Room leaders

### Schools & Programs (2 tables)

- schools - School information

- programs - Programs

### Duties (6 tables)

- dutyTemplates - Duty templates

- dutyConfigs - Duty configurations

- dutyAssignments - Duty assignments

- dutySchedules - Duty schedules

- dutyChecklists - Duty checklists

- dutyEvaluations - Duty evaluations

### Tasks & Attendance (5 tables)

- taskTypes - Task types

- taskAssignments - Task assignments

- attendance - Attendance records

- attendanceSchedule - Attendance schedule

- scheduleConflicts - Schedule conflicts

### Fees & Payments (5 tables)

- feeTypes - Fee types

- debts - Debt records

- payments - Payment records

- cronJobLogs - Cron job logs

### Financial - Revenue (8 tables) ✅ NEW

- residentFeeTypes - Resident fee types (Loại 1, 2, 3)

- residentFeeAssignments - Fee assignments

- feeChangeHistory - Fee change history

- additionalFees - Additional fees

- borrowedFees - Borrowed fees

- revenues - Monthly revenues

- revenuePayments - Revenue payments

- revenueHistory - Revenue history

### Financial - Expense (8 tables) ✅ NEW

- expenseCategories - Expense categories

- expenses - Expenses

- storeRevenues - Store revenues

- storeSaleItems - Store sale items

- storeExpenses - Store expenses

- libraryRevenues - Library revenues

- libraryExpenses - Library expenses

- expenseHistory - Expense history

## 🔌 API ENDPOINTS

### Authentication (auth-local.ts)

POST   /auth-local.login

POST   /auth-local.logout

GET    /auth-local.getMe

POST   /auth-local.signUp

### Dashboard (dashboard.ts)

GET    /dashboard.getFullDashboard

### Residents (residents.ts)

GET    /residents.list

GET    /residents.getById

POST   /residents.create

PUT    /residents.update

GET    /residents.getAcademicInfo

POST   /residents.createAcademicInfo

### Rooms (rooms.ts)

GET    /rooms.list

GET    /rooms.getById

POST   /rooms.create

PUT    /rooms.update

GET    /rooms.getOccupancyStats

GET    /rooms.getAssignmentHistory

POST   /rooms.createAssignment

### Fees (fees.ts)

GET    /fees.getFeeTypes

POST   /fees.createFeeType

GET    /fees.getDebts

GET    /fees.getDebtById

GET    /fees.getPaymentsByDebt

POST   /fees.recordPayment

PUT    /fees.updateDebt

GET    /fees.getUnpaidDebtsCount

GET    /fees.getTotalUnpaidAmount

### Tasks (tasks.ts)

GET    /tasks.getTaskTypes

POST   /tasks.createTaskType

GET    /tasks.getTaskAssignments

POST   /tasks.createTaskAssignment

PUT    /tasks.updateTaskAssignment

### Attendance (attendance.ts)

GET    /attendance.getSchedules

POST   /attendance.createSchedule

POST   /attendance.recordAttendance

GET    /attendance.getByDate

GET    /attendance.getResidentAttendance

### Schools (schools.ts)

GET    /schools.list

GET    /schools.getById

POST   /schools.create

GET    /schools.getProgramsBySchool

### Notifications (notifications.ts)

GET    /notifications.getPreferences

PUT    /notifications.updatePreferences

### Financial (financial.ts) ✅ NEW

# Revenue (15 endpoints)

POST   /financial.createResidentFeeType

GET    /financial.getResidentFeeTypes

POST   /financial.assignFeeTypeToResident

GET    /financial.getCurrentFeeTypeForResident

POST   /financial.changeFeeType

POST   /financial.addAdditionalFee

GET    /financial.getAdditionalFeesForMonth

POST   /financial.recordBorrowedFee

GET    /financial.getPendingBorrowedFees

GET    /financial.calculateMonthlyRevenue

POST   /financial.createMonthlyRevenue

POST   /financial.recordRevenuePayment

GET    /financial.getRevenueForMonth

GET    /financial.getOverdueRevenues

GET    /financial.getRevenueStats

# Expense (12 endpoints)

POST   /financial.createExpenseCategory

GET    /financial.getExpenseCategories

POST   /financial.createExpense

POST   /financial.submitExpenseForApproval

POST   /financial.approveExpense

POST   /financial.rejectExpense

GET    /financial.getExpensesByStatus

GET    /financial.getExpenseStats

POST   /financial.recordStoreRevenue

POST   /financial.recordStoreExpense

GET    /financial.getStoreStats

POST   /financial.recordLibraryRevenue

POST   /financial.recordLibraryExpense

GET    /financial.getLibraryStats

# Utility (5 endpoints)

GET    /financial.getFinancialDashboardSummary

GET    /financial.getResidentFinancialSummary

GET    /financial.getDebtList

GET    /financial.getPendingApprovals

POST   /financial.bulkCreateMonthlyRevenues

## 🔐 RBAC CONFIGURATION

### Current Status: SIMPLIFIED

File: server/_core/rbac.ts

// Super-users bypass RBAC

ADMIN_SUPER_USERS=admin@example.com,boss@example.com

// Global RBAC disable (development)

ADMIN_RBAC_DISABLED=1

### Procedures

- protectedProcedure - Login required

- adminProcedure - Admin role (simplified)

- managerProcedure - Manager role (simplified)

- supervisorProcedure - Supervisor role (simplified)

- accountantProcedure - Accountant role (simplified)

- residentProcedure - Resident role (simplified)

Note: Tất cả procedures hiện tại chỉ kiểm tra login, không kiểm tra role.

## 🎨 UI PAGES

### Existing Pages

- Home.tsx - Home page

- Login.tsx - Login page

- Dashboard.tsx - Dashboard

- Residents.tsx - Members management

- Rooms.tsx - Room management

- Tasks.tsx - Duties/Tasks

- Attendance.tsx - Attendance

- Schedules.tsx - Schedule

- Fees.tsx - Fee management

- Reports.tsx - Reports

- NotificationPreferences.tsx - Notification settings

- ComponentShowcase.tsx - Component showcase

### New Pages

- Financial.tsx ✅ NEW - Financial management (400+ lines)

  - 4 Key Metrics Cards

  - 4 Tabs (Tổng Quan, Phí Thu, Phí Trả, Báo Cáo)

  - Revenue management section

  - Expense management section

  - Reports section

## 📁 DATABASE FUNCTIONS

### User Functions (5)

- getDb()

- upsertUser()

- getUserById()

- getUserByUsername()

- updateUserLastSignedIn()

### Residents Functions (8)

- getResidents()

- getResidentById()

- createResident()

- updateResident()

- getResidentAcademicInfo()

- createResidentAcademicInfo()

- getResidentsByGroup()

- getResidentCount()

### Rooms Functions (5)

- getRooms()

- getRoomById()

- createRoom()

- updateRoom()

- getRoomOccupancyStats()

### Schools Functions (5)

- getSchools()

- getSchoolById()

- createSchool()

- getProgramsBySchool()

- getSchoolStats()

### Tasks Functions (6)

- getTaskTypes()

- createTaskType()

- getTaskAssignments()

- createTaskAssignment()

- updateTaskAssignment()

- getTaskStats()

### Attendance Functions (5)

- getAttendanceSchedules()

- createAttendanceSchedule()

- recordAttendance()

- getAttendanceByDate()

- getResidentAttendance()

### Dashboard Functions (1)

- getDashboardStats()

### Fees Functions (8)

- getFeeTypes()

- createFeeType()

- getDebts()

- getDebtById()

- getPaymentsByDebt()

- recordPayment()

- updateDebt()

- getUnpaidDebtsCount()

### Duty Functions (35)

- Duty template functions (4)

- Duty config functions (5)

- Duty checklist functions (4)

- Duty assignment functions (6)

- Duty schedule functions (3)

- Duty evaluation functions (5)

- Schedule conflict functions (4)

- Duty statistics functions (2)

### Financial Functions (34) ✅ NEW

- Revenue functions (15)

- Expense functions (15)

- Utility functions (5)

## 🔧 CONFIGURATION

### Environment Variables

# Database

DATABASE_URL=mysql://user:password@localhost:3306/residence_care

# Authentication

ADMIN_SUPER_USERS=admin@example.com

ADMIN_RBAC_DISABLED=0

# Session

SESSION_SECRET=your-secret-key

# API

VITE_API_URL=http://localhost:3000

### Key Files

- .env - Environment variables

- .env.example - Example env file

- tsconfig.json - TypeScript config

- vite.config.ts - Vite config

- package.json - Dependencies

## 📦 DEPENDENCIES

### Backend

- @trpc/server - tRPC server

- drizzle-orm - ORM

- mysql2 - MySQL driver

- zod - Validation

- bcrypt - Password hashing

### Frontend

- react - UI library

- wouter - Router

- @trpc/react-query - tRPC client

- shadcn/ui - UI components

- lucide-react - Icons

- tailwindcss - Styling

## 🚀 NEXT PHASES

### Phase 2: Frontend - Revenue (3 days)

- Revenue List Page

- Fee Type Management

- Fee Assignment Form

- Additional Fee Form

- Borrowed Fee Form

- Payment Recording Form

- Data fetching

### Phase 3: Frontend - Expense (3 days)

- Expense List Page

- Expense Category Management

- Expense Form

- Approval Workflow

- Store Management

- Library Management

- Data fetching

### Phase 4: Department Management (2 days)

- Store Revenue & Expense

- Library Revenue & Expense

- Department Statistics

### Phase 5: Dashboard & Reports (2 days)

- Financial Dashboard

- Revenue Reports

- Expense Reports

- Debt Reports

- Department Reports

### Phase 6: Polish & Testing (1 day)

- Bug fixes

- Performance optimization

- User testing

## 📝 IMPORTANT NOTES

### Phí Mươn Logic

- Học viên mượn tiền khi cần

- CỘNG VÀO phí tháng tiếp theo (không trừ đi)

- Trạng thái: pending → added_to_fee → paid

### Menu Structure

File: client/src/components/ResidenceCareLayout.tsx

const menuItems = [

{ label: "Dashboard", path: "/dashboard", icon: "🏠" },

{ label: "Học viên lưu trú", path: "/members", icon: "👥" },

{ label: "Phòng ở", path: "/rooms", icon: "🏢" },

{ label: "Công tác", path: "/duties", icon: "✓" },

{ label: "Tài chính", path: "/financial", icon: "💵" }, // NEW

{ label: "Phí lưu trú", path: "/fees", icon: "💰" },

{ label: "Thông tin học & Lịch học", path: "/schedule", icon: "📚" },

{ label: "Hoạt động", path: "/activities", icon: "🎉" },

{ label: "Báo cáo", path: "/reports", icon: "📊" },

];

### Import Statements

Always use:

import { trpc } from "@/lib/trpc";

import { protectedProcedure } from "../_core/trpc";

import * as db from "../db";

Never use:

import { trpc } from "@/utils/trpc"; // ❌ WRONG

import { protectedProcedure } from "../_core/rbac"; // ❌ WRONG

## 🐛 KNOWN ISSUES

- Database Functions Not Fully Implemented

  - db-financial.ts có stub functions

  - Cần implement actual database queries

- Data Fetching Not Implemented

  - Financial page hiển thị mock data

  - Cần connect tới API endpoints

- Forms Not Created

  - Chưa có forms cho revenue/expense management

  - Cần tạo trong Phase 2-3

- Duties Module

  - Chưa có DutyRotation component

  - Chưa có DutySchedule component

  - Chưa có DutyCheckin component

## 📚 RELATED DOCUMENTS

- ResidenceCare-MASTER-CHECKLIST-FINAL.md - Full checklist

- FINANCIAL-MANAGEMENT-MODULE-UPDATED.md - Financial module analysis

- FINANCIAL-MODULE-TASK-BREAKDOWN.md - Task breakdown

- RBAC-DETAILED-EXPLANATION.md - RBAC documentation

## 🎯 QUICK START FOR NEW CONVERSATION

### How to Use This Context File

- Upload this file (PROJECT_CONTEXT-COMPLETE.md)

- Tell me what to do (e.g., "Implement Phase 2 - Revenue List")

- I'll understand context and continue from where we left off

### Example Commands

- "Implement Phase 2 - Revenue List Page"

- "Fix database functions in db-financial.ts"

- "Create Revenue management form"

- "Add data fetching to Financial page"

- "Implement Expense approval workflow"

## 📊 FILES SUMMARY

| Category | Count | Status |
| --- | --- | --- |
| Routers | 10 | ✅ Complete |
| Pages | 14 | ✅ Complete (+ Financial) |
| DB Functions | 112+ | ⏳ Partial |
| API Endpoints | 60+ | ✅ Complete |
| Database Tables | 42 | ✅ Complete |
| Components | 10+ | ✅ Complete |

Last Updated: May 31, 2026

      Next Review: June 7, 2026

      Contact: Paul Nguyen (ERP/Data/BI Specialist)

## 🔗 ACTUAL PROJECT LOCATION

Sandbox Path: /home/ubuntu/residence-care

This context file reflects the actual code structure in the sandbox. All file paths, tables, and functions are accurate as of May 31, 2026.